COMPUTER GRAPHICS AND IMAGE PROCESSING

CMP513 + CMP514

PROJECT PROPOSAL

Virtual Vadodara Railway Station: An Interactive 3D Visualization

Project Title: Virtual Vadodara Railway Station: An Interactive 3D Visualization

Team Members:

| Sr. No. | Enrollment No. | Name |
| --- | --- | --- |
| 1 | 24000858 | Mayank Adi |
| 2 | 24001018 | Zeel Vasoya |
| 3 | 24001026 | Prashobh Nair |

Date of Submission: 20-07-2026

# CONTENTS

1. Project Overview	3

1.1 Project Title	3

1.2 Project Category	3

1.3 Abstract	3

2. Problem Definition	3

3. Motivation	4

4. Objectives	4

5. Scope of the Project	4

5.1 Included Features	5

5.2 Excluded Features	5

6. Literature Survey	5

7. Proposed Solution	6

8. System Architecture	6

9. Functional Requirements	8

10. Non-Functional Requirements	8

11. Methodology	8

12. Algorithms and Techniques	9

13. Technology Stack	9

14. Dataset	10

15. Expected Deliverables	10

16. Work Breakdown Structure	10

17. Timeline (10 Weeks)	11

18. Innovation	11

19. References	11

# 1. Project Overview

## 1.1 Project Title

Virtual Vadodara Railway Station: An Interactive 3D Visualization

## 1.2 Project Category

Primary Category: Computer Graphics

Secondary Category: Graphics + Image Processing

The project is primarily categorized under Computer Graphics, as its core focus lies in real-time 3D modelling, rendering, texture mapping, lighting, and interactive camera navigation. A supplementary Image Processing module is incorporated to enhance visual output and satisfy the Image Processing component of the course curriculum.

## 1.3 Abstract

Vadodara Railway Station is one of the busiest and most architecturally distinct railway stations in Gujarat, serving as a major transit hub on the Western Railway network. This project proposes the design and development of an interactive 3D virtual environment that realistically visualizes the Vadodara Railway Station complex, including the main station building, platforms, railway tracks, foot overbridge, ticket booking hall, waiting areas, circulating area, parking zone, and entrance gates. The application will be developed using computer graphics techniques such as 3D modelling, texture mapping, Phong lighting, perspective projection, and camera transformation to create a visually realistic and immersive experience. Users will be able to freely explore the virtual station environment using keyboard and mouse controls, simulating a first-person walkthrough across platforms, the foot overbridge, and the concourse area. In addition, a small image processing module will be integrated to perform tasks such as image enhancement and edge detection on captured screenshots, thereby extending the scope of the project to the Image Processing domain. The final system aims to serve as an educational and civic-awareness virtual tour application, demonstrating the practical application of computer graphics and image processing concepts learned during the course, while also showcasing the layout and public infrastructure of Vadodara Railway Station to students, commuters, and visitors.

# 2. Problem Definition

First-time commuters, out-of-town visitors, and students are often unfamiliar with the physical layout of a large railway station such as Vadodara Railway Station, including the location of platforms, the foot overbridge, ticket counters, waiting areas, and exit gates. This unfamiliarity can lead to confusion, missed trains, and difficulty navigating the station, particularly during peak hours. Existing solutions such as static station maps, signage boards, and satellite imagery from platforms like Google Maps provide only a limited, non-interactive perspective and do not allow users to experience the station layout at ground level or understand the spatial relationships between platforms, the foot overbridge, and the concourse area before arriving. Furthermore, individuals with visual or cognitive difficulty in interpreting 2D maps may find it especially hard to orient themselves. There is a clear need for an accessible, interactive, and realistic digital representation of Vadodara Railway Station that allows users to explore and familiarize themselves with the station layout virtually, at their own pace, using simple keyboard and mouse controls, before undertaking an actual visit.

# 3. Motivation

Vadodara Railway Station is a familiar and frequently used public space for our team and the wider student community, and we felt that recreating it digitally would result in a project that is both technically challenging and immediately relatable. The idea was inspired by virtual tour applications and 3D exploration tools such as Google Earth and Unity 3D, which demonstrate how digital twins of real-world locations can make complex public spaces easier to understand and navigate. Building a dedicated, focused 3D environment of Vadodara Railway Station allows our team to apply core graphics concepts, including 3D modelling, rendering, lighting, and camera transformation, in a practical and visually rewarding manner, while producing an application that could genuinely help new commuters and visitors familiarize themselves with the station before their actual journey.

# 4. Objectives

- To design and construct a realistic 3D model of the Vadodara Railway Station main building and platforms.

- To recreate key station elements including railway tracks, the foot overbridge, ticket booking hall, waiting areas, circulating area, parking zone, and entrance/exit gates.

- To implement realistic texture mapping and lighting to enhance the visual quality of the 3D environment.

- To develop a free-roam camera navigation system controllable through keyboard and mouse input.

- To apply perspective projection and camera transformation techniques for an immersive first-person viewing experience.

- To integrate a basic image processing module for enhancement or edge detection of captured screenshots.

- To ensure smooth real-time rendering performance suitable for interactive exploration.

# 5. Scope of the Project

The scope of the project is limited to the visual and interactive recreation of the Vadodara Railway Station complex, focused on demonstrating computer graphics rendering and navigation techniques rather than producing a survey-accurate architectural replica. The project will be developed as a desktop application intended for demonstration and educational purposes.

## 5.1 Included Features

- 3D model of the main station building and platform sheds

- Railway tracks and platform recreation

- Foot overbridge (FOB) connecting platforms

- Ticket booking hall, waiting areas, and circulating area

- Parking zone and entrance/exit gates

- Dynamic lighting and sky rendering

- Free camera navigation using keyboard and mouse

- Basic image enhancement / edge detection module

## 5.2 Excluded Features

- Multiplayer or networked exploration

- Mobile or web-based deployment

- Real-time weather simulation

- Augmented Reality (AR) or Virtual Reality (VR) headset support

- Survey-grade geographic accuracy (GIS-level precision)

# 6. Literature Survey

A survey of existing applications and technologies relevant to 3D visualization and virtual environment exploration was conducted to understand current capabilities and identify gaps that this project aims to address.

| Existing Solution | Strengths | Limitations |
| --- | --- | --- |
| Google Earth | Global satellite imagery; 3D terrain view of real locations | Lacks ground-level walkthrough detail; limited interior/close-range realism of monuments |
| Blender | Powerful open-source 3D modelling and rendering suite | Primarily an authoring tool, not an end-user interactive exploration application |
| Unity 3D | Robust real-time engine with physics and cross-platform deployment | Requires substantial setup and asset pipeline; steep learning curve for a focused course project |
| Unreal Engine | Photorealistic rendering with advanced lighting (Lumen, Nanite) | High hardware requirements; complex for a semester-scale academic project |
| SketchUp | Simple and fast for architectural modelling | Limited real-time rendering quality and no built-in navigation/exploration mode |

Unlike Google Earth, which offers only a top-down or oblique satellite perspective, our project provides a ground-level, first-person walkthrough of the Vadodara Railway Station complex. Unlike general-purpose engines such as Unity 3D and Unreal Engine, which are broad platforms requiring extensive setup, our project is a lightweight, purpose-built application focused entirely on one station, allowing deeper attention to detail in modelling the platforms, foot overbridge, and station building. Compared to authoring tools like Blender and SketchUp, which are used to create assets rather than to deliver an interactive end-user experience, our system integrates modelling, rendering, and navigation into a single explorable application, further enhanced with an image processing module not typically found in the tools surveyed.

# 7. Proposed Solution

The proposed solution is a real-time interactive 3D application that recreates Vadodara Railway Station and its key infrastructure, allowing users to freely navigate the virtual space using standard keyboard and mouse controls. The working principle involves constructing 3D geometric models of the station building, platforms, tracks, foot overbridge, and surrounding structures, applying realistic textures and lighting, and rendering the scene through a graphics pipeline in real time.

The processing steps involved are as follows:

- Collection of reference images and layout data of the Vadodara Railway Station complex.

- Modelling of the station building, platforms, tracks, foot overbridge, and surrounding areas using 3D modelling software.

- Application of textures and materials to each model for visual realism.

- Implementation of lighting using the Phong reflection model to simulate natural sunlight, platform canopy shadows, and interior lighting.

- Integration of a first-person camera controller responding to keyboard (movement) and mouse (look direction) input.

- Rendering of the complete scene using perspective projection with depth buffering for correct visibility.

- Optional post-processing of captured screenshots through the image processing module.

The expected workflow allows a user to launch the application, appear at an entry point near the parking area or main entrance gate, and freely walk through the environment to explore platforms, cross the foot overbridge, visit the ticket booking hall and waiting areas, and exit through the circulating area, with smooth real-time rendering throughout.

# 8. System Architecture

The block diagram below illustrates the overall system architecture of the proposed application.

USER ↓ KEYBOARD & MOUSE INPUT ↓ CAMERA CONTROLLER ↓ RENDERING ENGINE (OpenGL) ↓ 3D SCENE (Station Building, Platforms, Tracks, FOB, Concourse) ↓ LIGHTING & TEXTURE MAPPING MODULE ↓ DISPLAY / VIEWPORT OUTPUT

User input from the keyboard and mouse is captured by the Camera Controller module, which updates the viewer's position and orientation as they move across platforms and through the foot overbridge. This information is passed to the Rendering Engine, which processes the 3D Scene data along with Lighting and Texturing information, and finally outputs the rendered frame to the Display.

# 9. Functional Requirements

- The system shall render a 3D model of Vadodara Railway Station and its key infrastructure.

- The system shall allow the user to move through the environment using keyboard keys (W, A, S, D or arrow keys).

- The system shall allow the user to change the viewing direction using mouse movement.

- The system shall render dynamic lighting and shadows within the scene, including platform canopy shading.

- The system shall allow the user to capture screenshots of the current view.

- The system shall optionally apply image enhancement or edge detection to captured screenshots.

- The system shall prevent the camera from passing through solid objects such as station walls, pillars, and the platform edge.

# 10. Non-Functional Requirements

- Usability: The controls shall be intuitive and easy to learn for a first-time user.

- Performance: The application shall maintain a stable real-time frame rate during navigation.

- Portability: The application shall run on standard Windows-based desktop or laptop systems.

- Scalability: The environment shall be designed to allow addition of further landmarks or details.

- Reliability: The application shall not crash during normal navigation and interaction.

- Maintainability: The source code shall be modular to allow easy updates to individual components.

# 11. Methodology

The project will be implemented in the following phases:

1. Requirement Analysis: Studying reference images, layout, and dimensions of the Vadodara Railway Station complex to finalize the scope of elements to be modelled.

2. Asset Collection and Modelling: Creating 3D models of the station building, platforms, railway tracks, foot overbridge, ticket booking hall, waiting areas, and parking zone using a 3D modelling tool.

3. Texturing and Material Application: Applying realistic textures such as concrete, metal roofing, glass, and platform flooring to the respective 3D models.

4. Lighting Setup: Implementing the Phong lighting model to simulate ambient, diffuse, and specular sunlight effects, platform canopy shadows, and a day-time sky.

5. Camera and Navigation System: Developing a first-person camera controller that maps keyboard input to movement and mouse input to look direction, with perspective projection and depth buffering.

6. Rendering Pipeline Integration: Combining all models, textures, and lighting into a single rendered 3D scene using OpenGL.

7. Image Processing Module Integration: Implementing a screenshot capture feature with optional image enhancement or edge detection using OpenCV.

8. Testing and Optimization: Testing navigation, collision boundaries, and rendering performance, followed by optimization for smooth frame rates.

9. Documentation and Presentation: Preparing the final report, user manual, presentation slides, and demonstration video.

# 12. Algorithms and Techniques

The following computer graphics algorithms and techniques will be used in the development of the project:

- OpenGL Rendering Pipeline

- Texture Mapping

- Phong Lighting Model

- Perspective Projection

- View Transformation

- Model Transformation

- Depth Buffering (Z-buffering)

- Camera Transformation

- Frustum Culling

As the project also includes an image processing component, the following techniques will be applied for screenshot enhancement:

- Gaussian Blur

- Canny Edge Detection

- Histogram Equalization

# 13. Technology Stack

| Component | Selected Tool |
| --- | --- |
| Programming Language | C++ / Python |
| Graphics Library | OpenGL (with GLFW / GLUT and GLSL shaders) |
| Image Processing Library | OpenCV |
| 3D Modelling Software | Blender |
| IDE | Visual Studio Code |
| Version Control | Git and GitHub |
| Operating System | Windows 10 / 11 |

# 14. Dataset

No pre-existing structured dataset is required for this project. Reference visual material used for modelling and texturing the environment will be collected from the following sources:

- Indian Railways / Western Railway official website

- Google Earth (aerial and terrain reference)

- Google Maps (station layout and road reference)

- Publicly available photographs of Vadodara Railway Station and its surroundings

# 15. Expected Deliverables

- Working software (interactive 3D visualization application)

- Complete source code

- Project documentation report

- Presentation (PPT)

- Demonstration video

- User manual

# 16. Work Breakdown Structure

The table below outlines the tentative distribution of work among the three team members.

| Activity | Member 1 | Member 2 | Member 3 |
| --- | --- | --- | --- |
| Literature Survey & Requirement Analysis | ✔ |  |  |
| Station Building & Platform Modelling | ✔ | ✔ |  |
| Texturing & Lighting |  | ✔ |  |
| Camera & Navigation System | ✔ |  | ✔ |
| Image Processing Module |  |  | ✔ |
| Testing & Integration | ✔ | ✔ | ✔ |
| Documentation & Presentation | ✔ | ✔ | ✔ |

# 17. Timeline (10 Weeks)

| Week | Activity |
| --- | --- |
| 1 | Literature survey and requirement analysis |
| 2 | Reference collection and station layout planning |
| 3 | Station building and platform modelling |
| 4 | Railway tracks and foot overbridge modelling |
| 5 | Modelling of ticket hall, waiting areas, parking, and gates |
| 6 | Texture mapping and material application |
| 7 | Lighting setup and camera navigation system development |
| 8 | Image processing module integration |
| 9 | Testing, optimization, and bug fixing |
| 10 | Documentation and final presentation preparation |

# 18. Innovation

Unlike general-purpose 3D engines or global mapping platforms, this project delivers a dedicated, purpose-built virtual walkthrough of a single, everyday public infrastructure facility, allowing focused attention on realism and detail rather than breadth. The combination of a free-roam first-person navigation system with an integrated image processing module for screenshot enhancement is a distinguishing feature not commonly found together in similar student projects. Furthermore, by digitally recreating a busy public transit hub, the project has potential value beyond academic demonstration, serving as a prototype for commuter orientation tools, station wayfinding aids, and educational outreach, making the station layout accessible to first-time visitors and commuters before their actual journey.

# 19. References

[1] D. Hearn and M. P. Baker, Computer Graphics with OpenGL, 4th ed. Boston, MA, USA: Pearson, 2011.

[2] R. Szeliski, Computer Vision: Algorithms and Applications, 2nd ed. Cham, Switzerland: Springer, 2022.

[3] Khronos Group, "OpenGL Documentation," [Online]. Available: https://www.opengl.org/documentation/

[4] OpenCV Team, "OpenCV Documentation," [Online]. Available: https://docs.opencv.org/

[5] Indian Railways, "Western Railway — Vadodara Division," [Online]. Available: https://wr.indianrailways.gov.in/

[6] Google Earth, [Online]. Available: https://earth.google.com/

[7] Blender Foundation, "Blender Manual," [Online]. Available: https://docs.blender.org/manual/

[8] Unity Technologies, "Unity Documentation," [Online]. Available: https://docs.unity3d.com/

[9] Epic Games, "Unreal Engine Documentation," [Online]. Available: https://docs.unrealengine.com/

[10] J. F. Hughes et al., Computer Graphics: Principles and Practice, 3rd ed. Boston, MA, USA: Addison-Wesley, 2013.